Portfolio Genie

Project Documentation

| Field | Details |
| --- | --- |
| Track | Front end React Development |
| Team Name | [Team Name] |
| Team Members | Fedaa Ashraf Abdullah Mohamed Hasnaa Mohamed kotb Abd elhamed El-Shindidy Mai Medhat ATA Heikal Hussein Ahmed Shabat Isbatan Abdalrhman Waleed Mohamed Abdalfatah Elshikh |
| Supervisor / Lecturer | [Name] |
| Submission Date | 16 Oct 2026 |

# TABLE OF CONTENTS

## CHAPTER 1: PROJECT PLANNING AND MANAGEMENT

1.1 Project Proposal and Overview
1.2 Objectives and Scope
1.3 Project Plan, Timeline, and Gantt Chart
1.4 Deliverables and Resource Allocation
1.5 Task Assignment and Team Roles
1.6 Risk Assessment and Mitigation
1.7 Key Performance Indicators (KPIs)

## CHAPTER 2: LITERATURE REVIEW

2.1 Introduction to Developer Portfolio Platforms
2.2 Review and Comparison of Existing Solutions
2.3 Limitations and Improvement Opportunities
2.4 Project Contribution
2.5 Feedback and Evaluation
2.6 Suggested Improvements
2.7 Final Grading Criteria

## CHAPTER 3: REQUIREMENTS GATHERING

3.1 Stakeholder Analysis and Needs
3.2 User Stories and Use Cases
3.3 Functional Requirements
3.4 Non-Functional Requirements

## CHAPTER 4: SYSTEM ANALYSIS AND DESIGN

4.1 Problem Statement, Objectives, and Proposed Solution
4.2 Software Architecture and Components
4.3 Database Design (ERD, Logical and Physical Schema)
4.4 System Behavior Diagrams (Use Case, DFD, Sequence, Activity, State, and Class Diagrams)
4.5 UI/UX Design (Wireframes, Mockups, Guidelines, and Accessibility)
4.6 Technology Stack and System Integration
4.7 Deployment Diagram and Strategy
4.8 API Documentation and Testing Plan (if applicable)

## CHAPTER 5: IMPLEMENTATION (SOURCE CODE AND EXECUTION)

5.1 Source Code Structure, Standards, and Reusability
5.2 Security, Validation, and Error Handling
5.3 Version Control and Collaboration
5.4 CI/CD Integration (if applicable)
5.5 README, Installation, Configuration, and Execution
5.6 Executable Files and Deployment Link

## CHAPTER 6: TESTING AND QUALITY ASSURANCE

6.1 Testing Strategy and Test Cases
6.2 Automated Testing (if applicable)
6.3 Bug Reports and Resolutions

## CHAPTER 7: FINAL PRESENTATION AND PROJECT REPORTS

7.1 User Manual
7.2 Technical Documentation
7.3 Project Presentation (PPT/PDF)
7.4 Video Demonstration (optional)
7.5 Project Infographic

## REFERENCES

## APPENDICES

Appendix A: Project Plan and Gantt Chart
Appendix B: User Stories and Use Cases
Appendix C: System Design Diagrams
Appendix D: UI/UX Designs and Screenshots
Appendix E: Database Schema (if applicable)
Appendix F: API Documentation (if applicable)
Appendix G: Test Cases and Bug Reports
Appendix H: README and Installation Guide
Appendix I: User Manual

# 1. Project Planning & Management

This document covers the planning and management deliverables for PortfolioGenie: the Project Proposal, the Project Plan, and the Task Assignment & Roles.

## 1.1 Project Proposal

### Project Overview

PortfolioGenie is a front-end web application (built with React) that simulates the experience of turning a GitHub account into a polished personal portfolio page. The user connects an account, reviews their repositories, improves the text with an AI assistant, picks a theme, and publishes the result. The project is front-end only: there is no server and no database, and all data and AI responses are mocked and run entirely in the browser.

The application is organized as a guided, multi-step journey across nine pages: Landing, Log in, Connect, Review, Polish, Theme, Publish, Settings, and Portfolio Preview. A Stepper shows the user's progress at every stage (Done, Current, or Upcoming), so it is always clear what has been completed and what comes next.

On the Review and Polish steps the user selects which repositories to feature and refines the suggested descriptions with a mock AI assistant, choosing a tone (Professional, Friendly, or Concise) and accepting, skipping, or editing each suggestion. On the Theme and Publish steps the user picks one of six themes, customizes colours, layout, and visible sections with a live preview, and checks the availability of a portfolio link before publishing.

Technically, the project is built with React, using Hooks, React Router, and reusable components. Application state is managed with Context and useReducer and persisted in localStorage, while Promises and setTimeout simulate asynchronous API calls and show realistic loading states. The interface is responsive and accessible, and supports both Arabic and English, including right-to-left (RTL) layouts.

Beyond delivering a working product, PortfolioGenie is a learning project for the team: it applies Design Thinking to the user journey and gives hands-on practice with modern React development, from component design and state management to forms, validation, and charts built without external libraries.

### Problem Statement

Developers often have strong work on GitHub but no presentable portfolio. Building one from scratch takes time, design skill, and good writing. PortfolioGenie demonstrates a guided, step-by-step user journey that removes this effort.

### Objectives

- Build a complete multi-step SaaS-style user journey: Connect → Review → Polish → Publish.

- Practice React Hooks, React Router, and reusable component design.

- Manage application state with Context and useReducer, persisted in localStorage.

- Simulate asynchronous API behaviour using Promises and setTimeout to show loading states.

- Apply Design Thinking to the user journey, with responsive layouts, accessibility, and Arabic/English support (including RTL).

### Scope

In scope:

- 9 pages: Landing, Log in, Connect, Review, Polish, Theme, Publish, Settings, and Portfolio Preview.

- Multi-step Stepper with Done / Current / Upcoming states.

- Repository selection with a counter; AI tone switch (Professional / Friendly / Concise); Accept / Skip / Edit actions on suggested text.

- Theme selection from 6 themes, plus customization (colour, layout, show/hide sections) with a live preview.

- Charts built without libraries (commit chart and language bar using div or SVG).

- Forms with validation: login, username check, and a mock link-availability check.

- Arabic/English language support with RTL, responsive layout, and accessibility (labels, focus, keyboard navigation).

Out of scope:

- Any real back-end, database, or real GitHub / AI API integration.

- Real authentication, real hosting of published portfolios, or payments.

### Target Users

- Developers and students who want a quick portfolio from their GitHub work.

- Lecturers and evaluators who review the project as a demonstration of front-end skills.

### Expected Outcomes

- A working, responsive React front-end covering the whole user journey.

- Full project documentation, source code on GitHub, and a final presentation.1.2 Project Plan

The plan follows the DEPI documentation schedule and ends with the final presentation on 4 Dec 2026.

### Timeline (Gantt Chart)

### Milestones

| # | Milestone | Target Date | Status |
| --- | --- | --- | --- |
| M1 | Project Planning & Management document submitted | 16 Oct 2026 | In progress |
| M2 | Literature Review submitted | 16 Oct 2026 | Planned |
| M3 | Requirements Gathering submitted | 16 Oct 2026 | Planned |
| M4 | System Analysis & Design (diagrams, wireframes) submitted | 6 Nov 2026 | Planned |
| M5 | Implementation complete (source code on GitHub, README) | 30 Nov 2026 | Planned |
| M6 | Final Presentation, Testing & Reports submitted | 4 Dec 2026 | Planned |

### Deliverables

| Phase | Deliverables | Due |
| --- | --- | --- |
| Planning & Management | Project Proposal, Project Plan, Task Assignment & Roles, Risk Assessment, KPIs | 16 Oct 2026 |
| Literature Review | Feedback & Evaluation, Suggested Improvements, Final Grading Criteria | 16 Oct 2026 |
| Requirements Gathering | Stakeholder Analysis, User Stories & Use Cases, Functional and Non-functional Requirements | 16 Oct 2026 |
| System Analysis & Design | UML and data-flow diagrams, UI/UX wireframes and mockups, technology stack | 6 Nov 2026 |
| Implementation | Source code, README, version-control repository, deployed or runnable build | 30 Nov 2026 |
| Final Presentation & Reports | Test plan and bug reports, user manual, technical documentation, presentation, infographic | 4 Dec 2026 |

### Resource Allocation

| Resource | Allocation |
| --- | --- |
| Human resources | Team members as listed in section 1.3, with a team lead coordinating tasks and reviews. |
| Technology | React, React Router, Hooks (Context + useReducer), localStorage; plain div / SVG for charts. |
| Tools | GitHub for source control and documentation; a design tool for wireframes; a code editor and the browser dev tools. |
| Infrastructure | None required (no server or database); the app runs fully in the browser. |
| Time | Weekly team meeting and a short review before every submission date. |

## 1.3 Task Assignment & Roles

Replace the placeholders below with the real team member names. Responsibilities can be rebalanced to match the team size.

### Team Roles

| Member | Role | Responsibilities |
| --- | --- | --- |
| [Member 1] | Team Lead / Project Manager | Planning, task tracking, GitHub repository setup, final integration and review. |
| [Member 2] | UI/UX Designer | Wireframes, mockups, theme designs, UI/UX guidelines, accessibility and RTL review. |
| [Member 3] | Front-End Developer (Core) | Routing, Stepper, global state (Context + useReducer), localStorage persistence, mock API functions. |
| [Member 4] | Front-End Developer (Features) & QA | Pages and components, charts, forms and validation, testing, bug reports. |

### Task Assignment

| Task | Owner | Phase | Due |
| --- | --- | --- | --- |
| Write Project Proposal, Plan, and Roles | [Member 1] | Planning | 16 Oct 2026 |
| Literature review and evaluation notes | [Member 2] | Literature Review | 16 Oct 2026 |
| Stakeholders, user stories, and requirements | [Member 1], [Member 2] | Requirements | 16 Oct 2026 |
| Use case, class, sequence, and data-flow diagrams | [Member 3] | Analysis & Design | 6 Nov 2026 |
| Wireframes, mockups, and UI/UX guidelines | [Member 2] | Analysis & Design | 6 Nov 2026 |
| Routing, Stepper, and global state | [Member 3] | Implementation | 16 Nov 2026 |
| Mock API (fetchProfile, polishText) and loading states | [Member 3] | Implementation | 20 Nov 2026 |
| Pages: Landing, Log in, Connect, Review | [Member 4] | Implementation | 23 Nov 2026 |
| Pages: Polish, Theme, Publish, Settings, Preview | [Member 2], [Member 4] | Implementation | 27 Nov 2026 |
| Charts, validation, Arabic/English with RTL | [Member 4] | Implementation | 30 Nov 2026 |
| Test cases, bug reports, and fixes | [Member 4] | Testing | 2 Dec 2026 |
| User manual, presentation, and infographic | [Member 1], [Member 2] | Final delivery | 4 Dec 2026 |

### Working Rules

- All documents and code are uploaded to GitHub; each member works in a feature branch and merges via a reviewed pull request.

- Progress is tracked weekly against the milestones in section 1.2.

# 1.4 Risk Assessment & Mitigation Plan

This section identifies potential risks that could affect PortfolioGenie's usability, reliability, and delivery, together with practical actions to reduce their likelihood or impact. Since the current project is a front-end demonstration, GitHub and AI responses are mocked in the browser; risks related to live API integration are treated as future considerations.

| Risk | Potential Impact | Mitigation Plan |
| --- | --- | --- |
| Mock GitHub / AI requests fail or take too long | The Connect, Review, or Polish steps may appear stuck or may not return the expected sample data. | Handle rejected Promises and timeouts; show loading, success, and error states; provide a retry action and clear user guidance. |
| Incomplete or inaccurate repository data | The generated portfolio preview may show missing details or misleading project descriptions. | Validate mock data, provide sensible fallbacks, and let users review and edit repository details and descriptions before continuing. |
| AI-generated descriptions are unsuitable | Suggested text may not match the user's actual work, preferred tone, or professional identity. | Use repository details as context, offer Professional, Friendly, and Concise tones, and let users Accept, Skip, or Edit every suggestion. |
| Loss of user selections or settings | Selected repositories, theme choices, or edited text may disappear when the page is refreshed. | Persist appropriate client-side state in localStorage, validate stored values, and provide a safe default if saved data is missing or invalid. |
| Routing or multi-step navigation errors | Users may reach the wrong page, lose their place, or encounter a broken route. | Test all React Router routes and navigation paths; check direct URL access and invalid routes; keep Stepper status synchronized with progress. |
| Responsive, accessibility, or RTL issues | The interface may be difficult to use on mobile devices, with a keyboard, or in Arabic right-to-left layouts. | Test common screen sizes, keyboard navigation, visible focus states, form labels, and Arabic/English layouts before delivery. |
| Schedule delays or integration conflicts | Late tasks or conflicting component changes may delay milestones and the final presentation. | Break work into small tasks, track progress against the project plan, use feature branches and reviewed pull requests, and reserve time for testing. |
| Security and privacy concerns in a future live version | Real GitHub integration could expose tokens or request more account access than necessary. | Before adding live integration, use a trusted authentication flow, never expose secrets in client-side code, request minimum permissions, and review data handling. |

Risk review: The team should review this list during weekly meetings and update it when the scope or implementation changes.

# 1.5 KPIs (Key Performance Indicators)

Key Performance Indicators (KPIs) are measurable metrics used to evaluate whether PortfolioGenie meets its usability, functionality, and performance goals. The targets below are proposed acceptance goals, not measured results. They should be verified during testing and adjusted if needed.

| KPI | What It Measures | Proposed Target | How to Measure |
| --- | --- | --- | --- |
| Portfolio Generation Flow Completion Rate | Percentage of test users who complete the Connect → Review → Polish → Theme → Publish flow without a blocking error. | At least 90% of usability-test participants complete the flow. | Run usability tests and record completed flows. |
| Mock Request Response Time | Time from triggering a simulated GitHub or AI request until a result or error is displayed. | 95% of mock requests display a result or clear error within 2 seconds. | Measure request duration in browser tests using consistent sample data. |
| Portfolio Generation Success Rate | Successful portfolio-preview generations divided by total test attempts × 100. | At least 95% of test attempts generate a preview without a blocking error. | Run end-to-end test cases and record successful and failed attempts. |
| Client-Side Reliability | Percentage of defined test scenarios completed without a crash or blocking UI error. | At least 95% of defined test scenarios pass. | Run a regression checklist across the nine pages and main user flows. |
| User Adoption / Feature Usage | Percentage of test users who generate at least one portfolio preview. | At least 70% of test users generate a preview during usability testing. | Divide users who reach the preview by all test participants × 100. |
| AI Suggestion Acceptance Rate | Percentage of displayed AI-style suggestions accepted without major edits. | At least 70% of suggestions are accepted without major edits in user testing. | Record Accept, Skip, and Edit actions; this is a usability signal, not proof of factual accuracy. |
| Responsive and Accessibility Test Pass Rate | Percentage of defined responsive and accessibility checks that pass. | 100% of critical checks pass before submission. | Test mobile, tablet, and desktop layouts; keyboard navigation, labels, focus visibility, and Arabic RTL. |
| State Persistence Success Rate | Percentage of refresh/revisit tests in which saved preferences and selections are restored correctly. | At least 95% of defined persistence tests pass. | Test localStorage persistence for theme, selected repositories, and editable content. |

Note on system uptime: Because PortfolioGenie currently has no back-end server or database and runs in the browser, traditional server uptime is not a meaningful KPI at this stage. Client-side reliability and successful completion of the main user journey are more appropriate. Uptime can be added if the project later includes hosted services.

# CHAPTER 2: LITERATURE REVIEW

# 2.1 Introduction to Developer Portfolio Platforms

In the modern software engineering industry, a developer's portfolio serves as a primary tool for evaluating technical competence, code quality, and problem-solving skills. Traditional text-based resumes often fail to capture the dynamic nature of software development. As a result, technical recruiters and engineering managers increasingly rely on GitHub profiles and interactive personal websites to assess candidates. However, transforming raw repositories into a cohesive, visually appealing, and recruiter-friendly portfolio remains a major challenge for junior developers and computer science students. Existing solutions either demand extensive web development and design skills or result in generic, non-technical landing pages.

# 2.2 Review of Existing Portfolio-Building Solutions

Several tools and methodologies currently exist to help developers showcase their work, each targeting different aspects of the process:

- Static Site Generators & Hosting (e.g., GitHub Pages with Jekyll/Hugo): Developers host static files directly from a GitHub repository. While highly customizable and free, this approach requires significant manual setup, knowledge of HTML/CSS/Markdown, and manual content writing for every project.

- Specialized README Curation Tools (e.g., Readme.so, Profile README Generators): These tools assist developers in formatting markdown files for their GitHub profile main page. While effective for GitHub-native viewing, they do not produce a standalone, web-accessible portfolio website with custom themes and structured navigation.

- Generic No-Code / Low-Code Website Builders (e.g., Wix, Squarespace, Webflow): These platforms offer drag-and-drop interfaces for creating general-purpose websites. However, they lack native integration with developer workflows (such as fetching repository stats or commit histories) and often require paid subscriptions for custom domains and dynamic features.

- Developer-Centric Network Profiles (e.g., Polywork, Dev.to, Hashnode): These platforms focus on developer blogging and project updates within a social network format. While good for community engagement, they do not offer a dedicated, branded portfolio URL that behaves as a standalone product showcase.

# 2.3 Limitations of Existing Solutions

Current portfolio creation methods suffer from several key limitations:

- High Cognitive Load and "Writer's Block": Developers often struggle to summarize complex codebase architectures into concise, engaging project descriptions suitable for recruiters.

- Lack of Design Expertise: Many back-end and junior engineers lack graphic design skills, leading to poorly formatted or unreadable personal websites.

- Time-Consuming Maintenance: Keeping a manual portfolio updated with new GitHub projects requires repetitive manual edits across multiple pages.

- Static Content without Context: Existing templates show static text without highlighting real development context, such as language distribution or commit activity rhythm.

# 2.4 Identified Problems and Improvement Opportunities

The analysis reveals a clear market gap for a guided, automated assistant designed specifically for software developers. The key opportunities for improvement include:

- Automated Content Extraction: Automating the retrieval of repository metadata (stars, languages, README summaries) to reduce initial setup time.

- AI-Driven Copywriting: Utilizing Large Language Model (LLM) prompts to rephrase raw technical notes into professional, SEO-optimized "About Me" and project descriptions.

- Contextual Tone Control: Allowing developers to select different communication styles (Professional, Friendly, Concise) depending on their target job market.

- Instant Visual Feedback: Providing a live split-screen preview so users can immediately evaluate content and design changes before publishing.

# 2.5 Project Contribution

PortfolioGenie addresses these gaps by delivering a streamlined, multi-step SaaS-style web application built with modern React standards. The main technical and practical contributions include:

- Guided 4-Step Journey (Connect -> Review -> Polish -> Publish): Simplifies decision-making through a clear, intuitive progress tracker (Stepper).

- AI-Assisted Content Polish: Integrates simulated prompt engineering that lets users transform basic repo text into polished descriptions with one-click actions (Accept, Skip, Edit).

- Tailored Developer Aesthetics: Offers six pre-configured, developer-centric themes (such as Midnight with lime accents and Terminal monospace styling) alongside customization options for colors, layouts, and visible sections.

- Full Accessibility & Localization: Native support for both English and Arabic languages, complete with Right-to-Left (RTL) layout switching and keyboard navigation accessibility.

# 2.6 Feedback and Evaluation - Lecturer's Assessment

The architectural design and implementation of PortfolioGenie demonstrate an exceptional synthesis of modern front-end software engineering, user-centered design, and practical AI application. The evaluator's assessment covers four core technical dimensions:

## 1. User Experience (UX) and User Interface (UI) Design

The application strictly applies the Design Thinking methodology to solve the onboarding friction common in portfolio builders:

- Cognitive Load Reduction: The portfolio creation lifecycle is compartmentalized into four structured phases (Connect, Review, Polish, Publish). A dynamic Stepper keeps users informed of their exact stage (Done, Current, Upcoming).

- Developer-Centric Aesthetics: The visual styling directly reflects developer cultural preferences, featuring themes like Midnight (dark mode with lime accents) and Terminal (monospace dark theme).

- Bilingual & RTL Integration: The UI seamlessly transitions between English and Arabic, properly mirroring layout direction, text alignment, and navigation controls without breaking layout integrity.

## 2. Core Logic and React Architecture

The technical foundation demonstrates mastery over modern React design patterns:

- State Management: Global application state is managed cleanly using Context and useReducer, avoiding deep prop drilling and maintaining state persistence via localStorage.

- Dynamic Rendering Cycle: The Live Preview feature updates instantaneously as users modify project choices, switch AI tones, or adjust color themes, confirming an efficient component rendering setup.

- Routing Strategy: Programmatic navigation managed via React Router ensures smooth transitions across all nine application views (Landing, Log in, Connect, Review, Polish, Theme, Publish, Settings, and Portfolio Preview) while guarding routes against direct unauthenticated URL access.

## 3. Prompt Engineering Integration

The AI integration serves as a pivotal feature of the product:

- Adaptive Copywriting: By utilizing contextual prompt structures, the AI engine processes raw repository data and generates summaries customized to three distinct tones (Professional, Friendly, Concise).

- Human-in-the-Loop Control: Rather than forcing AI outputs onto the user, the platform implements an interactive review layer where users can Accept, Skip, or Edit every suggestion prior to publishing.

## 4. Transparency and Privacy Design

Clear visual indicators communicate what data is accessed from GitHub (public profiles, public repositories, language statistics) and explicitly guarantee data safety (no repository write permissions requested, no private key exposure, and no password requirements).

# 2.7 Suggested Improvements - Areas for Enhancement

To transition PortfolioGenie from a strong Minimum Viable Product (MVP) to a commercial-grade platform in future iterations (V2), the following technical enhancements are recommended:

- Real External API Integration: Replace the current simulated Promise and setTimeout mock API layers with live integration to the official GitHub GraphQL / REST API and the OpenAI API endpoint.

- Manual Data Entry & Non-Coding Experience: Allow developers to manually add custom projects, proprietary client work under NDAs, work history, and academic achievements alongside imported GitHub repositories.

- Export to ATS-Friendly PDF: Implement a client-side PDF generation engine (e.g., using jspdf or html2pdf.js) that produces standardized, single-page resumes formatted for Applicant Tracking System (ATS) compatibility.

- Visitor Analytics Dashboard: Build an internal analytics tab within the Settings page to track metrics such as total portfolio views, geographic visitor distribution, and click-through rates on featured project links.

- Advanced Theme Customization (CSS Overrides): Provide an "Advanced Developer Mode" that allows experienced users to insert custom CSS snippets, reorder portfolio sections drag-and-drop style, or bind custom domain names.

# 2.8 Final Grading Criteria - Marking Rubric

To ensure an objective evaluation, the project assessment is structured around four primary pillars spanning the software development lifecycle:

| Evaluation Criteria | Weight (%) | Detailed Description & Criteria |
| --- | --- | --- |
| Documentation & System Planning | 20% | Evaluates the completeness, clarity, and professionalism of project documentation. Requirements include complete software requirements specifications (SRS), user personas, wireframes, Gantt charts, risk matrices, and UML system architecture diagrams (Sequence, Activity, Use Case, DFD). |
| Implementation & Code Quality | 40% | Assesses the front-end execution. Focuses on code cleanliness (SOLID/DRY principles), effective use of React Hooks (useState, useEffect, custom hooks), Context API + useReducer state management, zero-library custom charts (DIV/SVG), responsive design execution, and multi-language RTL support. |
| Testing, Quality Assurance & Robustness | 20% | Measures application stability and error resilience. Includes unit and integration test case design, graceful handling of rejected promises and timeout simulated states, robust form validations (Login, Username, URL availability), keyboard navigation, and accessibility audits. |
| Presentation, User Experience & Defense | 20% | Evaluates the team's ability to demonstrate a seamless end-to-end user flow during the live defense. Includes the quality of the presentation slides, video demonstration, user manual, and the team's technical confidence in explaining architectural choices and trade-offs. |

# CHAPTER 3: Requirements Gathering

# 3.1 Stakeholder Analysis

| Stakeholder | Description | Needs and Expectations |
| --- | --- | --- |
| Developer / Portfolio Owner | The primary user who creates a portfolio. | Create a professional portfolio, add projects, improve content using AI, and preview the result. |
| Recruiters / Employers | People who may view a developer's portfolio. | Access clear information about the developer's skills, projects, experience, and contact details. |
| System Administrator | The person responsible for managing the platform. | Monitor system operation, manage users when needed, and handle reported issues. |
| AI Service Provider | The external service that processes content and generates suggestions. | Receive valid requests and return relevant, structured AI-generated content. |
| Project Team | The developers and testers working on building PortfolioGenie. | Understand the requirements, implement features, and verify that the system meets its objectives. |

Stakeholder Needs

3.2 User Stories

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As a developer, I want to create an account and log in so that I can manage my portfolio. | The system validates the submitted data and allows authorized users to access their portfolios. |
| US-02 | As a developer, I want to provide my GitHub username so that the platform can analyze my available public repositories and activity. | The system validates the username and displays available repository information or a clear error message. |
| US-03 | As a developer, I want to add and edit my projects so that I can showcase my best work. | The system allows users to add, update, and remove project information. |
| US-04 | As a developer, I want AI to improve my project descriptions so that my work is presented professionally. | The system generates a revised description based on the submitted project information and allows the user to review it. |
| US-05 | As a developer, I want AI to suggest an About Me section so that I can introduce myself professionally. | The system generates an editable draft based on the information provided by the user. |
| US-06 | As a developer, I want to preview my portfolio so that I can review its appearance before sharing it. | The preview reflects the saved or currently entered portfolio information. |
| US-07 | As a developer, I want to customize my portfolio content so that I can control how my skills and projects are presented. | The system allows the user to edit generated content before using it. |
| US-08 | As a recruiter, I want to view a developer's shared portfolio so that I can evaluate their skills and projects. | A visitor can access a portfolio that its owner has made publicly available. |

3.3 Use Cases and Descriptions

### UC-01: Analyze GitHub Profile

- Primary Actor: Developer

- Precondition: The developer has opened the portfolio builder.

- Main Flow:

  - The developer enters a GitHub username.

  - The system validates the username.

  - The system retrieves the available public GitHub data using the agreed integration.

  - The system analyzes the retrieved data.

  - The system displays the available repositories and relevant project information.

- Alternative Flow: If the username is invalid, the account is unavailable, or the external service fails, the system displays an appropriate message.

- Postcondition: The developer can review the retrieved information before using it in the portfolio.

### UC-02: Generate AI Portfolio Content

- Primary Actor: Developer

- Precondition: The developer has provided sufficient project or profile information.

- Main Flow:

  - The developer selects a content-generation feature.

  - The system sends the relevant information to the AI service.

  - The AI service generates a suggested About Me section or project description.

  - The system displays the generated content.

  - The developer reviews and edits the result.

  - The developer saves the approved content.

- Alternative Flow: If the input is incomplete or the AI service fails, the system requests the missing information or displays an error.

- Postcondition: The approved content is available for the developer's portfolio.

### UC-03: Build and Preview Portfolio

- Primary Actor: Developer

- Precondition: The developer has entered the required portfolio information.

- Main Flow:

  - The developer enters personal information, skills, and project details.

  - The developer selects the available design options.

  - The system generates a portfolio preview.

  - The developer reviews the layout and content.

  - The developer edits any information that needs improvement.

- Alternative Flow: If required information is missing, the system identifies the incomplete fields.

- Postcondition: The developer can review a portfolio preview before sharing or publishing it.

### UC-04: View a Public Portfolio

- Primary Actor: Recruiter / Visitor

- Precondition: The developer has made the portfolio publicly available.

- Main Flow:

  - The visitor opens the portfolio's public link.

  - The system displays the developer's approved profile information, skills, and projects.

  - The visitor reviews the portfolio and available contact information.

- Alternative Flow: If the portfolio does not exist or is unavailable, the system displays an appropriate message.

- Postcondition: The visitor can view the publicly shared information.

3.4 Functional Requirements

| ID | Functional Requirement |
| --- | --- |
| FR-01 | The system shall allow users to register, log in, and log out securely. |
| FR-02 | The system shall allow authenticated developers to create, view, update, and manage their portfolio information. |
| FR-03 | The system shall allow developers to submit a GitHub username for retrieving available public repository information. |
| FR-04 | The system shall process the retrieved GitHub data to identify relevant projects and technical information that can be used in a portfolio. |
| FR-05 | The system shall allow developers to add, edit, and remove projects, including project titles, descriptions, technologies, and relevant links. |
| FR-06 | The system shall provide AI-generated suggestions for professional About Me sections based on the information supplied by the developer. |
| FR-07 | The system shall provide AI-assisted project description improvements focused on readability, professional presentation, and SEO. |
| FR-08 | The system shall allow developers to review and edit AI-generated content before saving or using it. |
| FR-09 | The system shall provide a live or updated preview of the portfolio based on the developer's information and selected design options. |
| FR-10 | The system shall allow visitors to view portfolios that their owners have made publicly available. |
| FR-11 | The system shall validate user inputs and display appropriate validation messages. |
| FR-12 | The system shall handle errors from external services, including GitHub data retrieval and AI content generation, and provide understandable feedback to users. |

3.5 Non-Functional Requirements

| ID | Category | Non-functional Requirement |
| --- | --- | --- |
| NFR-01 | Performance | The system should load standard application pages within 3 seconds under the agreed normal testing conditions. |
| NFR-02 | Performance | The system should display a clear loading state while waiting for GitHub data or AI-generated content. |
| NFR-03 | Security | The system shall protect user accounts and restrict private portfolio management operations to authorized users. |
| NFR-04 | Security | The system shall use secure password hashing if passwords are managed by the application itself. |
| NFR-05 | Security & Privacy | The system shall request only the external permissions required for its features and shall not expose private credentials or API keys to the frontend. |
| NFR-06 | Usability | The interface shall provide clear navigation, understandable validation messages, and an easy-to-use portfolio creation workflow. |
| NFR-07 | Compatibility | The web application should support the agreed modern desktop and mobile browsers and provide a responsive interface. |
| NFR-08 | Reliability | The system shall handle invalid input, network failures, and unavailable external services without crashing the application. |
| NFR-09 | Maintainability | The application code shall be organized into reusable components and clearly separated frontend and backend responsibilities. |
| NFR-10 | Accessibility | The interface should provide appropriate labels, keyboard navigation, and sufficient color contrast for important controls and content. |
| NFR-11 | Data Integrity | The system shall preserve valid saved portfolio information and clearly inform users when saving fails. |
| NFR-12 | AI Output Quality | AI-generated content shall be editable by the developer, and users shall be able to review it before including it in their portfolio. |